## Slide 1: Blood Bank Database Management System
By WomenInTech
Notes: Noshin

## Slide 2: Content
Executive Summary
Integration Management
Scope Management
Schedule Management
Quality Management
Human Resource Management
Communications Management
Risk Management
Procurement Management
Stakeholder Management
Cost Management
Questions
Notes: Noshin

## Slide 3: Executive Summary
Problems arise when hospitals are required to retrieve the necessary data to match the blood type of recipients requiring a transfusion in a timely manner.
Our mission is to provide an easy-to-use/accessible platform to donors and hospitals. We aim to deliver a secure way to access donor history and timely updates regarding bloodstock that is available at the hospital by which they are always informed and can quickly check/have access to stock level.
The project plan includes the 10 Knowledge Areas of PM, which cater to the end user’s specific requirements and the stakeholders. Depending on the end-user, the application will narrow down the user interface to provide accurate and timely details about blood reserves that would potentially save someone’s life.
Notes: Noshin

## Slide 4: Integration Management
Project Integration management is the key to overall project success as it crosses all phases of the traditional project life cycle and the 10 project management knowledge areas.
Concept
Development
Implementation
Close-out
Notes: Kechi

## Slide 5: Internal Stakeholders External Stakeholders
The project affects these stakeholders because they utilize the organization's limited resources. Eg: Project team
External stakeholders not directly work with the project but affected by the project actions and outcomes. Eg: Ontario Health, PHIPA
Organizational Structure
Notes: Kechi

## Slide 6: 2. Developing Project Management Plan 4. Managing project knowledge 7. Closing the project or phase Processes 3. Directing and managing project work 5. Monitoring and controlling project work Developing Project Charter 6. Performing integrated change control
Notes: Kechi

## Slide 7: Close-out Phase Project team member Project team member
“Did the Blood Bank Database Management System project stay within budget?”
“How well did the project fit the needs of the client?”
Notes: Kechi

## Slide 8: Software for Project Integration Management Word processing software Spreadsheets Cloud storage Presentation software Communication Software
Notes: Kechi

## Slide 9: Activities in scope Activities out of scope Scope Statement
→ Software and Website Development
→ Hosting, Integration of database
→ Project Management
→ Requirements Management
→ Infrastructure
→ Portfolio, process, organizational & performance management systems
→ Provide contact information, but not responsible how they are communicating
→ Advertising & marketing of our systems
Notes: Klara

## Slide 10: Requirements Management & Control
Gather & prioritize requirements
Requirements Traceability Matrix
Close contact with stakeholder
→ Interviews, survey, questionnaires, usability tests
Integrated Change control
Identify, evaluate and manage changes
Notes: Klara

## Slide 11: Project Deliverables Business Case Budget sheet Work Plan Mock-Up
To name a few:
Notes: Klara

## Slide 12: Work Activities
Project management
Define requirements
Infrastructure
Front-End and Back-End of Website & Software
Integration & Testing
Notes: Klara

## Slide 13: The Blood Bank Database Management System: set to be completed by the middle of 2024 Constraints
Completion Dates:
June 11th, 2023
August 6th, 2023
March 17th, 2024
June 1st, 2024
Milestones:
Documenting the Performance Appraisal
Finishing Software Requirements
Test Report Generation
Release Approvals
Extra:
Secure data information of donors and recipients
Contract restraints: all personnel are contracted to be working past 2025
Notes: elsie

## Slide 14: All relevant stakeholders will attend the meetings All resources including personnel and equipment will be available when needed (For example: not being sick, not being away on vacation). All hired personnel will have background knowledge regarding creating a database which is healthcare related Client hospitals will install and use the Blood Bank Database Management System Assumptions
We ASSUME that…
Notes: elsie

## Slide 15: GTA Client Hospitals Blood Donors Blood Recipients Project Manager Project Team Members Financial Analyst Steering Committee Executive Team Software Developer Software Development Team Product Manager Database Administrators System Integrators Stakeholders
Interaction Designer
User Interface/User Experience Experts
Systems Architect
Web Developer
Technical Instructor
Human Resources Department
Suppliers
Project Sponsor
Competitors
Government Regulatory Agencies (PHIPA and The Medical Devices Bureau)
Electronic Health Records (EHR)
Ontario Health
End Users (Potential Customers)
Notes: elsie

## Slide 16: Team Leaders: Act as the teacher to the team and will be able to aid in problems Referring to higher-ups for reference such as the executive team, steering committee Human Resource Management
How Will Resource Requirements be Developed and Managed? + Team Leaders
Rewards and Recognition:
For completion of the project, the people involved in the project will have a small banquet to celebrate them
Team Building:
Informal Messaging
Taking breaks to talk to other team members for 20 minutes rather than completing work will be permitted.
Team building, Rewards and Recognition
How Will Resource Requirements be Determined and Acquired?
Pre-planning process: Project Manager and the Project Team Members will sit with the Project Sponsor and determine their layout of acquiring the appropriate human resources.
Internal: most of the human resources are internal and are already available to work on the project.
External: would have to be hired via an interviewing process and ensuring of requirements, prior experience, and knowledge.
Notes: elsie

## Slide 17
Human Resource Titles | # of people | Internal or External | Skill Sets | Availability | Tasks Assigned (Tasks will be labeled by numbers, names are found in the WBS and Gantt Chart) . Specific Tasks are in the Gantt Chart. | Duration of Assignment
Project Manager | 1 | Internal | Project Management, Basic Systems Development and Implementation, soft skills | 2022-2025 | 1; 1.1, 1.2, 1.3, 1.4, 1.5, 1.6, 1.7 2: 2.1, 2.2, 2.3, 2.4 4: 4.5 5: 5.3 | 2022-2024
Project Team Members | 4 | Internal | Project Management, soft skills | 2022-2025 | 1: 1.1, 1.2, 1.3, 1.5, 1.7 2: 2.1, 2.2, 2.3, 2.4 3: 3.1 4: 4.5 5: 5.3 | 2022-2024
Financial Analyst | 1 | Internal | Expertise in Finances | 2022-2025 | 1: 1.1, 1.5, 1.6 2: 2.2 | November 2022- April 2023
Steering Committee | 4 | External - Requirements: Have 10+ years of experience related to the creation of, managing, or expertise in healthcare databases. | Advanced/Expert knowledge in Finances, Project Management, Systems and Database Development, Integration, and Implementation, soft skills. | 2022-2025 | 1: 1.1, 1.5 4: 4.2 | November 2022- November 2023
Human Resources Acquisition
Etc…
Notes: Full chart/table is found in our full plan, it is way too big to put the whole thing on the slides - elsie

## Slide 18: Personnel all have experience within the field or similar fields Project manager will oversee all deliverables. If there are any issues, the executive team and steering committee will get involved and either step in to help and mentor for some deliverables, or will find a replacement Project team members will also step in to oversee the deliverables Communication of project status and quality will be heavily promoted: All human resources will be told to ask questions constantly to ensure quality Formed Teams have a Team Leader who will ensure quality and mentorship (For example: the software developer being the leader in the software development team)
Human Resources Development
Guaranteeing Quality
Notes: Elsie

## Slide 19: Schedule Management Milestones Finishing Software Requirement Release Approvals Documenting the Performance Appraisal Test Report Generation
August 6th, 2023
June 1st, 2024
June 11th, 2023
March 17th, 2024
Notes: Noshin

## Slide 20: Developer/Database Administrators Productivity Metrics Customer Satisfaction Score Earned Value Management (EV) Metrics Collection Gross Profit Margin Return on Investment (ROI) Schedule Variance (SV) Productivity Score Operational Metrics
Notes: Noshin

## Slide 21: Project Reporting and Communication
Communication Type | Communication Schedule | Communication Mechanism
Kickoff Meeting | Once at the starting phase of the project | In person meeting (send video conference link for remote workers)
Project Team Meeting | Every Monday at 11 a.m | In person meeting (send video conference link for remote workers)
Executive Leadership Meeting | Bi-Monthly | Chat/Video Call on MS Teams, Document on Google Docs and Email Invite
Task Progress Updates | Daily | Email or Chat on MS Teams
Notes: Noshin

## Slide 22: Risks from resource suppliers Communication difficulties Network outage Risk Management Budget-related risks Lack of control over staff priorities Having trouble developing and comprehending the project schedule Incomplete or unworkable designs End-user engagement
Very High
High
Medium
Training are crucial in these circumstances
With attending seminars, They will be better able to
manage their time and prevent skipping deadlines as a result
also keeping the schedule properly will help to overcome this issue
The communication plan must take into account
the project's audience, periodicity, and aim
Collecting documents using delegation
Track supplier compliance consistently
and standardize quality records
Setting Up Your Network to Prevent Outages,
React quickly and effectively to reduce offline time,
Verify functionality has been restored and all services are operating
properly by following up with end users.
With active end-user participation and engagement throughout the
project life cycle, the final product is certain to be widely accepted.
Notes: Rozhina

## Slide 23: Procurement Management
Resources required for project team employment | Cooperation, negotiation, and persuasion with primary decision-makers | IT Pro Resources
Cloud Migration tool Azure | Enable the development, testing, deployment, and management for services by migrating data from one source to another | Services
FTP/TCP-IP communications software; mail SMTP server, | Enables file transfers from one device to another, needed to transfer coding,files,data from one device to another | Software
Wamp server development software package | Environment for developing web applications using PHP and MySQL | Software
Permission to execute the deliverables | The permisssion letture from government bodies such as PHIPA , Ontario Health and The Medical Devices Bureau | Independent Verification and Validation(IV&V)
Electronic Health Records | Electronic Health Records from clinics, laboratories, and hospitals to gets patients blood-based data such as demographics, blood group, medical history, etc. | IT Pro Resources
Essential need
Quality
Impact on system infrastructure
Cost
Notes: Rozhina

## Slide 24: Cost Estimation
An approximate estimate of the financial resources required to accomplish project operations is developed through cost estimation. These projections are predictions based on the information available at the time and ought to take into account different costing options for starting and finishing the project.
Notes: Adina

## Slide 25: Cost Estimation Budget Allocation Budget Control
Cost Estimation
Cost performance will be inspected in two ways:
• Total cost of ownership in general: To monitor and budget all project cost aspects
• Earned Value Management: To track and manage expenses at a specific work level.
Notes: Adina

## Slide 26
Budget Allocation |  |  | 
Wbs items | Durations (Days) | WBS Level 1 Totals | % of Total
Project Management | 105 | $597,375 | 40%
Infrastructure |  | $57,915 | 4%
Front-End Website & Software Programming Phase | 71 | $123,120 | 8%
Back-End Website & Software Programming Phase | 146 | $361,665 | 24%
Integration and Testing | 46 | $108,540 | 7%
Reserves (20% of total estimate) |  | $249,723 | 17%
Total estimates |  | $1,498,338 | 
Notes: Adina

## Slide 27: Cost Estimation Budget Allocation Budget Control
Cost Estimation
The defined project change request procedure will often be followed by the cost change control process.
Notes: Adina

## Slide 28: Quality Management Assurance Planning Control
Quality Management plan is developed at the project’s planning phase and with other processes throughout the project's lifecycle.
Quality Assurance is crucial in keeping projects on schedule and within budget by spotting possible faults before they become problems.
Quality control places a high priority on outlining the processes that project teams must take and keep track of.
Notes: Adina

## Slide 29: Thanks!
Do you have any questions?